# Project Costing & Resource Estimates: EFF Membership System

# 1. Project Overview & Scale

Codebase Analysis:

- Total Size: ~222,000+ Lines of Code (LOC)

- Backend (Node.js/TypeScript): ~103,000 LOC

- Frontend (React/TypeScript): ~104,000 LOC

- Scripts & Deployment: ~15,000 LOC

Complexity Indicators:

- Enterprise-grade architecture

- Hierarchical permission system (5 levels)

- IEC Election data integration

- Bulk SMPP SMS messaging integration

- Complex PDF/Excel reporting

- Real-time dashboards

# 2. Recommended Team Structure

To deliver a system of this maturity within a standard 18-24 month lifecycle, the following team structure is recommended:

| Role | Count | Responsibilities |
| --- | --- | --- |
| :--- | :---: | :--- |
| Solution Architect / Tech Lead | 1 | System design, DB architecture, Security, Code Review |
| Senior Backend Developers | 2 | API logic, Integrations (IEC, SMS), Optimization |
| Senior Frontend Developers | 2 | React implementation, State management, UI/UX |
| QA Engineer (Automation) | 1 | Testing (Jest/Cypress), Data validation |
| DevOps Engineer | 0.5 | CI/CD, Server Infrastructure, Backups |
| Project Manager | 1 | Sprint planning, Requirements gathering |

Total Team Size: 7-8 Full-time resources.

# 3. Cost Estimate (ZAR - South African Market)

*Based on average market rates for senior/mid-level professionals.*

## A. Development Labor Costs (18 Months)

| Role | Rate (Monthly) | Monthly Cost | Total (18 Months) |
| --- | --- | --- | --- |
| :--- | :--- | :--- | :--- |
| Solution Architect | R 110,000 | R 110,000 | R 1,980,000 |
| Senior Developers (3) | R 85,000 | R 255,000 | R 4,590,000 |
| Mid-Level Developer | R 55,000 | R 55,000 | R 990,000 |
| QA Engineer | R 45,000 | R 45,000 | R 810,000 |
| Project Manager | R 75,000 | R 75,000 | R 1,350,000 |
| DevOps (Part-time) | R 90,000 | R 45,000 | R 810,000 |
| Totals | R 585,000 / pm | R 10,530,000 |

## B. Infrastructure & Operations (Est. Monthly)

- Hosting (Servers/Db/Cache): ~R 5,000 - R 8,000 pm

- Third-Party APIs (IEC/Maps): ~R 10,000 pm

- Communication (SMS): Variable (High volume)

# 4. Total Project Valuation

To rebuild this system from scratch with a professional team would require an investment of approximately:

# **R 10.5 Million - R 12 Million (ZAR)**

## Cost Optimization Scenario

Using a leaner team (3-4 senior full-stack devs) over a longer period or with higher reliable overtime could reduce costs to R 6 Million - R 8 Million, but with increased risk to timeline and quality.